**Proposal for the Role of Michel Combes, Blockchain Master Consultant, PhenomX Health**

December

1. Deliver the SLC rev backendless application so it meets the functional requirements sufficient to be used in a prototype test (UNPause)
2. Review ClearSky work, provide guidance to integrate it to MVP1 and how to make it scalable so necessary preparations can be made.
3. Provide PoC for Recommendation engine (psgi API)
4. Support PhX transition to new file system (e.g., Confluence) in preparation for roll out in January.
5. Continue PhX blockchain work

January

This is a gradual change time for Michel’s role. Michel will transition to an expert, blockchain role in which PhenomX will initiate the transition all of the tech work not essential for Michel’s unique, expert contributions.

1. Michel’s core activities:
   1. NFT development for MVP1;
   2. Work with ClearSky Edge AI to scale speech to text for app;
   3. PhX blockchain development.
2. Transition activities
   1. During this time, Michel will provide advice and guidance on commencement of MVP1 development activities if PhX does not have someone to take this role. He will, also, assist this new person (tech + PM expertise) in transition of activities.
   2. PhX would like to bring other experts (algo + AI experts) into the team to develop the recommendation engine so it can be scalable. Michel’s expertise is needed to transfer the prototype and ensure the scalable engine can be connected to the blockchain (DAG) he is creating for PhX.
   3. PhX will have a new person to support internal IT needs for the team at this time. PhX would like that Michel supports this transition, if needed.

Assuming PhX has raised sufficient capital and it is available in January,

PhX to compensate Michel for 100hrs at 100CHF/hr = 10,000CHF for the month of January.

February – December

Michel’s core activities as PhX Blockchain Master Consultant continue. Transition activities are complete. However, we would like him to remain available for periodic advisement as challenges arise.

Core activities:

1. NFT support;
2. Work with ClearSky Edge AI to scale speech to text for app;
3. PhX blockchain development.

Periodic activities:

1. Occasional advisement on tech challenges with team.
2. Provide tech expertise inputs for various PhX applications for programs, grants, etc.

Compensation February-December 5,000 CHF/mo for an average of 50hrs/mo.

We need to clarify blockchain development plans as Michel will launch his Blocksmith business and intends to license his blockchain to multiple businesses, in addition to PhX. In light of this, PhX will not pay for his time to develop the blockchain, nor will PhX compensate Michel for any time creating the Blockchain during 2022. An agreement on licensure cost needs to be reached such that PhX can support the blockchain integration activities specific to PhX that are required.